## Slide 1
TESTING - HOW TO
Version 1.00

## Slide 2
This document provide details on how to perform different tasks of the testing lifecycle such as defining test strategy, test approach, designing tests, managing test environment and data, plan test execution, implementing test automation and conducting test meetings.
This document is not intended to be an exhaustive guide but to only provide the high level steps on how to do the same for the above mentioned testing tasks.
DELOITTE PRACTITIONERS
Audience
Purpose
Notes: Tips :
Test Strategy and Test Approach are two different documents with different purpose and should not be considered as one.
Wherever the <red text> appears on a slide, the intent is for users to edit or update accordingly with project specific details

## Slide 3: Testing Terminologies
TERM | DEFINITION
Test Type | Items requiring a unique set of tests (e.g., Integration Test)
Test Cycle | A defined period of time in which test scenarios/ cases are to be ran
Test Group | Grouping of test scenarios for management purposes
Test Scenario | The item or business scenario being tested, differs by test type Example : Quote to Order
Test Case | The situation to be tested within a test scenario, Example : Create Order
Test Script | Automated test cases
Test Step | The details of how to execute each test case. A step should not contain more than one action within the application, Example : Open Order Form
Test Data | The master data setup and the transactional data used to execute test cases, it is “production like”, but may be manufactured, vs. converted data – depending on the test type
Test Environment | A specific non-production instance of a configuration of hardware and software established for the purpose of conducting tests under controlled conditions
Defect | A DEFECT is when the actual result in the testing process does not reflect the expected results or any deficiency that impedes the testing process
Project Release
Test Type
Test Cycle
Test Group
Test Scenario
Test Cases/ Scripts
Test Data
Requirements/ User Stories
Test Steps
Defects
EXAMPLE

## Slide 4: Table of Contents
How do we test | 5
How to define test strategy | 8
How to develop test approach | 11
How to conduct test kick-off meetings | 17
How to design tests | 20
How to implement test automation | 27
How to manage test environments | 31
How to manage data | 34
How to plan and schedule tests | 37
How to conduct defect triage meeting | 40
TOPIC
PAGE NO

## Slide 5: How do we Test

## Slide 6: Testing Lifecycle
Testing through a combination of test types across project lifecycle, to meet the quality objective of testing incrementally during Sprint Cycles, and end-to-end functional and non-functional testing during Release.
Define Test Strategy
User Acceptance Test
Integration,
Performance Tests Cycles
Discovery
Unit tests during sprint cycles
Sprint Cycles
Pre-Integration Testing
Deploy
Realize Build
Explore
Prepare
Cumulative pre-integration tests during sprint cycles
Realize Test
Define Integration, Performance, Parallel, Security & User Acceptance Test Approach
Identify and Setup Tools
Define Unit,
Pre- Integration Test Approach
Release
Parallel, and Security Tests
Sprint Testing
Release Testing
S0
Sn

## Slide 7: Testing Process
This testing process is applicable for all test types i.e. Unit test during Sprint and Pre-Integration, Integration, Performance, Parallel, Security and User Acceptance testing in test cycles.
Accelerate the test process using
Tools
Techniques
Assets
3. Define Test
Approach
2. Identify and setup tools
4. Design and Develop tests
5. Manage test data and environments
6. Plan and schedule Tests
7. Execute tests
8. Manage defects
9. Test reporting
1. Define Test Strategy
Monitor & Control

## Slide 8: How To Define the Test Strategy

## Slide 9: How to define the Test Strategy
Test Strategy Document
Test Objectives
Test Types in Scope
Applications and Business Processes in Scope
Roles & Responsibilities
Test Management Process
Test Automation Approach
Test Design Approach
Test Timeline
Test Tools
Test Environments
Test Data Approach
Test Meetings
Test Reports
Defect Management Process
Business Factors
Industry Type
Organization Type & Size
End User Type
Client Culture/Processes
Project Factors
Quality Objectives
Cost and Time
Application Type i.e. packaged, custom
Application Platform i.e. on-prem, cloud, SaaS
Delivery Approach
Project Documents
SOW
Project Management Plan
Environment Strategy
Data Conversion Strategy
Requirements Traceability Matrix (RTM)
Roles
Test Lead (Primary)
Agile Team Leads
Environment Lead
Data Conversion Lead
Security and Controls lead
Project Manager
Define the mission statement and key objectives of testing
Identify the test types, applications and high level business processes in scope
Identify roles and resources required to deliver testing and define their responsibilities
Define key milestones/activities of the testing lifecycle
Identify the test automation approach i.e. if, how and when automation will be leveraged during the testing lifecycle
Identify the high level test design approach to be followed for each test type and how requirement/user story coverage will be captured and tracked
Identify end to end testing timeline i.e. sequence, duration and environment for each test type and cycle
Identify the test tools that will be used during testing, their purpose and who (Client, Deloitte or Vendor) will be responsible to procure, host, setup and support the same
Work with environment team to identify the availability of test environment(s) for each test type
Identify the type of test data i.e. dummy or converted to be used during each test type and who will be responsible to produce and manage the same
Identify the key meetings that will be conducted and reports that will be generated throughout testing lifecycle to effectively manage and monitor the testing delivery
Define the defect management process i.e. how defects will be managed and tracked
Review the Test Strategy document with key client stakeholders and project leadership and get a sign-off
INPUTS
STEPS
OUTPUT

## Slide 10: Key Considerations while defining the Test Strategy
Test Objective | Try to build a consensus among different stakeholders i.e. both Client and Deloitte to define realistic, clear and measurable testing objectives which are agreed upon by all.
Test Scope | Prioritize the most critical and significant requirements/user stories and address them earlier. This provides the time needed to resolve possible issues early in the project lifecycle. Doing negative testing can increase the overall testing scope, cost and time, hence it is recommended to work with client and project leadership to identify the right need and scope for negative testing. Develop well-documented, repeatable test models to facilitate analysis and regression testing of identified defects in the current level of testing, as well as other test types.
Test Timeline | Conduct up-front planning and preparation to initiate testing on time and stay on schedule. Adjust testing timeline as per changes in the project timeline throughout project delivery.
Test Design | Consider the type of test design techniques to use for each test type to achieve efficiency and adequate test coverage.
Test Automation | Calculate the Automation Return of Investment(ROI) before considering any automation during testing.
Roles & Responsibilities | Identify people to fulfil lead roles early on during Discovery. Plan for third-party coordination (vendors, etc.) early to help lessen the time spent coordinating downstream and repeating costly tests.
Test Tools | Identify the need for testing tools and acquire/plan them early to help build test team members’ (both client and Deloitte) knowledge and familiarity with the tools. Using tools helps simplify test management and increases teams’ efficiency.
Test Environment | Understand the client’s constraints, such as cost, when recommending a robust environment configuration for testing, as testing environment needs and constraints vary greatly from client to client. It is a best practice to have a different environment for each cycle of testing; this can be extremely costly, however, and since most organizations have multiple activities running concurrently, cycles are sometimes combined in a particular environment.
Test Data | Try to utilize production like data as early on as possible in the testing lifecycle as defects may go unnoticed in case dummy data is used. Avoid storing any test data on your laptop that may contain client confidential information. Refer to the Confidential Information Management Plan (CIMP) for more information on handling client confidential information.
Test Meetings | Where a distributed team is in place that requires hand offs due to working time zones, then make sure you plan these hand off meetings. Always consider the value of attending meetings, for example – definitely attend a defect triage meeting if you own a critical and high priority defect else utilize the time to continue to work.
Defect Management | Understand the difference between a software defect, an enhancement, and a modification when defining and performing defect management activities.

## Slide 11: How To Develop the Test Approach

## Slide 12: How to develop the Test Approach
Test Approach Document
Test Objectives
Test Management Process
Test Subtypes in Scope
Applications and Business Processes in Scope
Test Timeline
Roles & Responsibilities
Risks, Dependencies and Constraints
Test Tools
Test Environments
Test Data
Test Meetings
Test Reports
Defect Management Process
Entry and Exit Criteria
Business Factors
Industry Type
Organization Type & Size
End User Type
Client Culture/Processes
Project Factors
Quality Objectives
Cost and Time
Application Type i.e. packaged, custom
Application Platform i.e. on-prem, cloud, SaaS
Delivery Approach
Project Documents
Test Strategy
Process Designs
Requirements/Product Backlog
Roles
Test Champions (Primary)
Test Lead
Agile Team Leads
Environment Lead
Data Conversion Lead
Security and Controls lead
Project Manager
Define the key objectives of the test type
Identify any assumptions made while defining the approach for the test type
Define key milestones/activities to plan, prepare, manage and close a test type
Identify the test sub types and application and processes in scope for each test type
Identify end to end testing timeline i.e. sequence, duration and environment for each test type and cycle
Identify roles and resources required to deliver the test type and their responsibilities
Identify the test tools and assets that will be used during each test cycle of the test type, their purpose, cost, setup and training considerations
Work with environment team to identify the readiness of test environment(s) for each test cycle of the test type
Identify the type of test data i.e. dummy or converted to be used during each test cycle of the test type and who will be responsible to produce and manage the same
Identify the key meetings that will be conducted and reports that will be generated to effectively manage and monitor the testing delivery for the test type
Define the defect management process i.e. how defects will be managed and tracked for the test type
Review the Test Approach document with key client stakeholders and project leadership and get a sign-off
INPUTS
STEPS FOR EACH TEST TYPE
OUTPUT

## Slide 13: Key Considerations – Test Types
COMMON CONSIDERATAIONS ACROSS TEST TYPES | 
Test Scope | Emphasize both positive and negative testing; verify that the system produces a behaviour when it is expected, and also verify that the system does NOT produce the same behaviour when it is NOT expected.
Roles & Responsibilities | Identify people to fulfil lead roles early on. Include any external roles for vendor accordingly and their responsibilities as per project requirement.
Test Data | Any test data around controls such as username or password should be placed on a secure environment. Any data refresh on the test environment during ongoing test cycle must be approved by test lead.
Entry and Exit Criteria | Avoid any absolutes such as “all”, “%” or a fixed number while defining your entry and exit criteria.
UNIT TEST | 
Test Objective | Think about how unit test cases may be leveraged in subsequent testing cycles to reduce the effort in authoring/scripting.
Test Scope | A user story can have multiple unit test cases based upon its different acceptance criteria, however at least one unit test case for each user story (Configuration or RICEFW) must be executed. In agile, the acceptance criteria written in form of the “Given When Then” can act as a unit test case to avoid over documentation around test case authoring during sprints.
Test Process | Consider the level of formality around unit testing processes. More formality around processes such as defect management may reduce overall efficiency during early stages of testing. The level of formality around unit testing differs from one project to the next. Discuss the need for authoring unit test cases and capturing outcomes with the project leadership. As agile teams may choose not to develop unit test cases but track completion of the acceptance criteria of user stories.
Test Timeline | Unit testing is mostly conducted by developers and functional consultants during sprint as they build and configure respectively.
Test Tools | It is recommended to store the automated unit test scripts along with the developed code following the same source code management practices so that they can be reused to validate builds throughout continuous integration process, and readily located and removed from production builds if required.
Test Data | The dummy test data is created manually or using automated scripts during unit test. However, consider how much data is needed and if it can be reused or is consumed once used. Based upon this determine whether or not an automated solution would add benefit.
Test Meetings | Each day prior to the daily standup, agile team members are expected to update their tasks to assist the Scrum Master with updating the sprint burndown chart. Daily standups are not status meetings - Leverage an experienced scrum master; Stick to the three questions –i.e. Communicate what was done yesterday, what will be done today, and any impediments.

## Slide 14: Key Considerations – Test Types
INTEGRATION TEST | 
Test Timeline | Try to involve client/business users from integration test cycle 2 onwards. Integration test planning should start at least 4 to 6 weeks and preparation should start at least 1 to 4 weeks before 1st integration test cycle. Each integration test cycle should be preceded by a mock cutover as possible.
Test Environment | The integration test environment should closely match the production environment. To facilitate mock cutover before each integration test cycle or support multiple test type such as regression and performance execution at the same time, it is often necessary to utilize two QA environments. Smoke testing should be done after each test environment setup in order to validate the environment readiness. Environment team must closely work with agile team s during sanity testing to quickly resolve deployment issues.
Test Data | The converted data is mostly used during integration test. Identify a sample of data variations for testing. Identify a gold data set of converted after the completion of first integration cycle to avoid issues in subsequent test cycles due to data refresh.
PRE INTEGRATION TEST | 
Test Scope | Pre integration scope will be identified based upon the completed user stories in earlier sprints.
Test Timeline | Regression test should run at the start of each sprint to ensure that new functionalities have not impacted the existing functionalities from previous sprint.
Test Environment | Pre Integration tests will be executed on a separate QA environment.
Test Data | Converted real data may be used where possible although dummy data may be necessary in earlier stages of test such as pre integration
Defect Management | Agile teams may choose to create a user story for each defect raised during pre-integration to manage their work.
Defect Management | Unit testing may be done in a more informal manner without using a test tool to track defects and coverage. However, If there is an opportunity to leverage a tool to capture and remediate defects, it will help project users get accustomed to the tool and allow defect management process to be refined early in the project lifecycle. No need to log resolved issues/defects for technical unit tests conducted by developers however a defect may be logged for the tests conducted by functional consultants so that they can communicate and coordinate with the developers effectively.

## Slide 15: Key Considerations – Test Types
Regression Test Scope | Run regression test for those end-to-end scenarios or process flows even if one part of it has been fixed or resolved due to an open defect during testing. Use Requirement/User Story Traceability Matrix to quickly identify the fixed requirements/user stories which should be part of regression test scope. For any third party tools or platforms, regression test must be done for all the scenarios in case an upgrade or patch is implemented by vendor.
PERFORMANCE TEST | 
Test Scope | Identify performance test scenarios based on critical business processes/interface/workflows, historical pain points, expected user volume and frequency, expected transaction volume and frequency, user distribution and future capacity planning. For Stress or Endurance test, it is critical identify realistic test scenarios by understanding the associated business risks with each business transaction rather than generalizing the increase in overall user load.
Test Timeline | Performance test planning should start at least 6 to 10 weeks and preparation should start at least 4 to 6 weeks before 1st performance test cycle. Performance test should be done after the completion of at least one integration test cycle for those business processes which are already functionally successfully tested. If possible, performance testing should be incremental in nature i.e. to conduct load test first before moving on to stress or soak testing.
Roles & Responsibilities | Identify performance testers based upon the selected tool as each performance/load testing tool requires specific skillset.
Test Tool | The right size and number of load generators required for performance testing must be identified based upon the number of max concurrent Vusers load and protocol i.e. web-http/html, truclient or SAP GUI to be used for scripting. It is recommended to setup the VMs(i.e. LGs, MOFW & Sitescope) within client network if the application user test (AUT) is behind client firewall and not exposed to internet/public. For geography or network testing, identify the regions for load generators as per the end user distribution.
Test Environment | If possible, performance and integration testing should not be done on the same environment in parallel as performance test runs can cause issues for functional testers. The performance test environments should closely match the production environment. It is essential to keep the configuration of each test environment same to avoid any performance impacts due to environmental variations.
Test Data | The converted test data is mostly used during performance test. The test data should be representative of the estimated production volumes. The test data must be representative of different data configurations. For Stress or Endurance test, define an effective test data management framework as both such testing requires large volume of test data. The test data should be representative of different geographies if the user base is from different geographical regions.

## Slide 16: Key Considerations – Test Types
PARALLEL TEST | 
Test Scope | Some of use-cases/examples of Parallel testing is Payroll Compare Testing, Refactoring etc. Parallel testing scenarios should be executable on both legacy and new system and selected scope should be able to demonstrate that the process output new system is same as legacy system.
Test Timeline | Parallel test planning should start at least 4 to 6 weeks and preparation should start at least 3 to 4 weeks before 1st parallel test cycle. Parallel Testing is done after integration and before UAT to check that the business process output is same in the new environment as in the legacy environment.
Test Environment | Legacy test environment can be a copy of Legacy Prod environment.
Test Data | Same test data i.e. legacy prod data should be used for parallel testing on both legacy and new system.
USER ACCEPTANCE TEST | 
Test Timeline | User Acceptance Testing is done after all testing type completes to get sign-off from end users. User Acceptance test planning should start at least 4 to 6 weeks and preparation should start at least 2 to 4 weeks before 1st user acceptance test cycle. Typically 1 UAT test cycle is required in most cases but it can be more based on project requirements and circumstances. Each user acceptance test cycle should be preceded by a mock cutover as possible.
Test Environment | The user acceptance test environment should closely match the production environment.
Test Data | The converted data is mostly used during user acceptance test.

## Slide 17: How To Conduct Test Kick-Off Meetings

## Slide 18: How to Conduct Test Kick-Off Meetings
Send the kickoff deck and minutes of the meeting to the participants, along with the points that requires further discussion to identify action and assignment
Facilitate discussions or notify concerned persons to discuss the discussion items as recorded in the minutes
Perform stakeholder analysis in order to invite right people to the meeting
Establish a clear and thorough agenda for the meeting
Prepare the content to answer the What, Why, When, Where, How, Who etc.
Get the meeting draft reviewed and approved by the Deloitte project leadership
Book the meeting room well in advance
Send the invites to intended audience well in advance
Gather information about the Client, the project, and key stakeholders to drive the discussion
Estimate the time required to walk through all the slides. Timebox the slides, leave time for any questions
If you are planning to perform a demo then do a dry run to ensure that it works in the setting/environment of the meeting
Open the meeting by calling out the purpose
Provide an overview of the agenda and objectives of the meeting
Introduce key stakeholders to the audience
Walkthrough the audience slide by slide in a logical flow, and call out the important things associated with the slide topic such as logistics, risks, issues, scope, known facts etc.
Call out the key things, bare minimums that need to be followed/completed such as the process, deliverables etc.
Set the expectations upfront with the stakeholders, as required by naming them and their assigned responsibility
Promote collaboration throughout the discussion by stressing on the team work, communication, conducting meetings to resolve queries, triaging defects etc.
Create enthusiasm and understanding about the vision and goals of the work
Emphasize upon the goals of the activity, and call out the drivers for success
Note any item/point that requires offline discussion for identifying any action and assignee
Motivate the audience to express their opinion during the meeting
BEFORE MEETING
DURING MEETING
AFTER MEETING

## Slide 19: Key Considerations for Kick-off Meetings
A kick-off meeting should be conducted at the start of each test cycle where as for unit testing, it will be done as part of sprint planning. Take the approved content from project documents such as project plan, test strategy, test approach etc. to develop the kick-off deck. Plan the meeting with the required time duration to cover all the agenda items. If required, invite any member from the senior management, project leadership to stress on some important aspects such as application scope, collaboration between teams (Deloitte, Client, third party vendor etc.), timelines etc. Highlight important processes key to achieving quality goals, for example; highlight the importance of following the review process to achieve good quality test cases during test design. Showcase any templates, utilities such as review checklist, requirements/user stories query resolution sheet, test case template etc. embedded in the kick-off deck. Any agenda item which requires an explanation, for example a demo etc. by an SME, have the SME be informed and prepared about that item beforehand. In case of a geographically distributed project, enforce upon the importance of conducting hand-over meetings to enable a seamless process. For the tool demo, have a dummy project/area/space already created to showcase the test execution, defect management, reporting etc. Call out the house keeping items explicitly such as marking the status before the cut-off time, room bookings, informing about time commitment etc. for team members to understand and help make the process more efficient. Encourage team members to ask any queries about their tasks, roles & responsibilities etc.

## Slide 20: How To Design Tests

## Slide 21: What is Test Design ?
Test design is the process to analyze business requirements/user stories, processes and data, to identify and develop test cases and scenarios in order to verify the overall solution quality and readiness.
Test Cases are a set of step-by-step actionable instructions, input data and expected result. For example : Create a Purchase Order, where as
Test Scenarios are group of combined test cases to test a business process or scenario. For example : Create and Process a Purchase Order, Procure to Pay
Fig. Attributes of a Test Case.
Process Owner : the user who actually performs actions on the solution in real life
Preconditions: set of conditions that must be satisfied before executing a test case
Description: elaborates what the test case actually performs
Requirement ID: IDs of requirements/user stories being covered by the test case
Test Steps: sequential actions to be performed by a test case
Expected Result: the desired outcome on performing each step
Test Data: input data to be used to perform the steps
Test case ID: unique identifier of a test case
Additional Info: mention any dependency, constraint impacting the test case or provide any information that aids in performing the steps
Test Case

## Slide 22: Ingredients of Test Design
Below are some of the key ingredients that are required to effectively and efficiently design test scenarios and cases.
1. Requirements/User Stories
Properly defined and designed requirements or user stories including acceptance criteria help testers identify and design the appropriate number of test cases needed to successfully test that requirement or user story
5. Functional Knowledge
When testers have deep functional knowledge of a module for ex. sales, finance, procurement etc., it helps them develop test cases and conditions effectively to test a business requirements/user stories and processes
2. Process Designs
Analyzing the business process designs help testers identify and design test scenarios
4. User Training
Testers at the project must be aware of and trained around testing processes, standards and tools to be used, in order to write and design tests with consistent quality
6. Platform knowledge
When testers have the technical knowledge around test environment and platforms, it helps them understand how platforms affect quality and performance, and also design test cases and scenarios considering those dependencies and constraints
3. Test Design Techniques
Applying test design techniques can help testers identify test conditions that may not come out explicitly through requirements or user stories, which in turn helps achieve adequate test coverage. Click on the above link to access content on various test design techniques
Notes: Identifying the adequate test coverage adhering to project’s time and cost constraints and quality objectives is very critical.

## Slide 23: Test Design Process
An effective and efficient test design process leads to well designed test cases and coverage which adheres to project’s time and cost constraints, and quality objectives.
Upload Test Scenarios and Cases/Scripts to the Test Management Tool
Link Requirements/ User Stories
to Test Cases/ Scripts in Test Management Tool
Peer
Review
Review Process
Yes
No
No
Yes
Clarify any queries on requirement/user stories with the agile team
Create/Update
Test Scenarios
Create/Update Test Cases/ Scripts
Lead
Review
Test Scenarios Approved?
Key Inputs:
Process Designs
Requirements/User Stories
Functional/Technical specifications
Test Approach
Reference Test Cases
Key Roles:
Testers (Primary)
Test Champions
Test Lead
Test Data Lead
Functional Consultants
Developers
Security Specialists
Data Conversion Team
Incorporate review comments
If required, Upload Requirements/User Stories to the Test Management Tool
SME
Review
Test Cases/ Scripts Approved?
Analyze
Requirements/
User Stories

## Slide 24: Test Decomposition
Test Scenarios need to be identified from the business requirements/user stories and process designs as a logical set of processes/transactions, which each process or transaction should be a test case. Below is an example showing a part of Order To Cash(OTC) process with some test scenarios and test cases.
Capture and Process Orders
Determine Order Type
Create Order
Approval Process
Sales Order Acknowledgement
Pick Orders
Outbound Delivery Order
Creation of Warehouse Task
Scan Product
Bill Revenue
Billing Due List
Create Invoice / Debit Memo
Send Through EDI Transmission
Select all delivery for the Carrier
Order To Cash
Test Scenarios
Test Cases
Folder Structure in ALM/Test Management Tool
<Project Folder>
<Order to Cash>
<Capture and Process Orders>
<Determine order type>
<Create order>
<Approval process>
Test Group / Team / Process Area
Test Scenario
Test Cases

## Slide 25: Test Design Considerations – Test Types
COMMON CONSIDERATAIONS ACROSS TEST TYPES
Collaborate effectively with the product owner and required stakeholders to gather details on requirements/user stories. A structured and well defined process has to be put in place for tracking and addressing tester’s queries around requirements/user stories by agile team on-time. Keep an eye for any requirement/user story causing change in testing scope, and raise it accordingly to the project leadership. Emphasize on setting and following up a test case review process, including peer and agile team reviews to capture test case design defects and thus improving the design process. Check the adequacy of test coverage by applying positive and negative scenarios.
UNIT TEST
Atleast One or multiple unit test cases can be created for each user story. In agile, the acceptance criteria written in form of the “Given When Then” can act as a unit test case to avoid over documentation during sprints. The suite of unit test cases should cover various conditions to test the acceptance criteria and user story such as normal conditions, unexpected/error conditions, bad input, and boundary conditions etc.
PRE INTEGRATION TEST
The test scenario owners should identify the user stories/test cases that can be tested during pre integration based upon completed user stories in earlier sprints; utilize existing unit test cases if there are any. Both positive and negative cases should be accommodated.
INTEGRATION TEST
Focus on complete, end-to-end business transactions, and utilize integration test cases developed incrementally during pre integration to develop integration test scenarios. Include any interfaced systems that could be impacted by the new system. Outbound interfaces, especially to third parties are not always readily available to test. Use stubs or virtual services in such cases.

## Slide 26: Test Design Considerations – Test Types
PERFORMANCE TEST
Use the legacy production user load and throughput (i.e. number of transactions) data shared by the client team to identify the load and stress test scenarios for different business transactions. Use the Performance Test Scenario Template to capture the same. Performance testing can be done for both positive and negative flow but its mostly positive. Identify the user distribution across globe to simulate the required traffic from different location and network bandwidth. No scripts need to be designed for testing performance of scheduled batch jobs, this should be done manually to identify how many records were successfully processes in how much time, please check Batch Performance Management Guidelines for more information on the same. Design scripts to generate dummy master and transactional data as, data in bulk may be required for performance testing. Check Performance Testing Scripting Standard for details around scripting standards such as naming conventions, transactions, correlations, parameters, record and run-time settings etc. Design Monitors to capture hardware performance of application and database servers, and provide any tuning recommendation to the environment team accordingly.
PARALLEL TEST
Parallel testing focused test cases must simulate legacy transactions in the new system. Design the tests including external interfaces, third party tools as required. Provision for using converted legacy data by the test cases.
USER ACCEPTANCE TEST
UAT testcases steps must be identical to the actual user actions on the production system. Design the tests to use the converted data to mimic real life scenarios. Leverage integration test cases to expedite the test case development for UAT.

## Slide 27: How To Implement Test Automation

## Slide 28: How to Implement Test Automation
Automated Test Scripts
Object Repository
Function Library
Test Steps
Test Data (input and Output)
Test Conditions
Checkpoints
Test Report
Key Inputs
Test Tool Knowledge
Basic Programming Knowledge in VB, C#, JAVA etc.
Application Functional and Platform Knowledge
Application Type i.e. web, mobile, GUI etc.
Delivery Approach
Project Documents
Test Strategy
Test Approach
Test Cases and Scenarios
Roles
QA Engineers/Testers (Primary)
Test Champions
Test Lead
Agile Team Leads
Environment Lead
Data Conversion Lead
Security and Controls lead
Project Manager
Define Automation ROI
Identify candidates for automation i.e. test cases and scenarios that can/should be automated
Identify and setup the test automation tool
Define the test automation framework which includes defining the framework type, data handling during runtime, integration with other tools, exception handling and reporting
Develop the test automation framework which includes reusable functions library, object repository, connection with script and data files repository, reporting templates etc.
Develop the test automation scripts for the test cases and scenarios identified for automation
Enhance test automation script by parametrizing input data to run test with multiple data sets, include conditions, checkpoints and parameters to output data
Perform a unit testing of the automation script before marking it as ready
Link requirements in the test management tool with the automated test scripts to capture requirement coverage
Identify the type of test data i.e. dummy or converted to be used and update the input data files for each script
Schedule the automated test scripts for execution as per the availability of application’s testing instance and test tool environment
Review the test automation scripts with test leads/test champions, agile team/functional consultants to validate their correctness and readiness
INPUTS
STEPS
OUTPUT

## Slide 29: Key Considerations
Objective | Perform detailed analysis of the business requirements/user stories and prepare an Automation Return of Investment(ROI) considering the scope, time, and cost factor. Use this utility to calculate Automation ROI. Calculate the ROI taking into account number of test cycles, environments, tool costing, skill set of testing team, training requirement, automation efforts, manual testing efforts, actual automation execution time, maintenance efforts etc. More the number of test cycles and environments means better ROI.
Scope | Assess that the application under test is stable and the requirements are not in constant change. Test cases based upon constantly changing requirements/user stories should not be part of automation. Form an automation suite from overall test suite that covers maximum functionalities/transactions of the application which are used frequently by the users. Automation suite is typically a subset of the Regression suite. For example 20% of the total test cases may cover more than 60% of the functionalities/transactions used frequently throughout the application. Include test cases around critical functionalities which are defect prone, core functionalities, basics of the application. A carefully formed automation scope will result in a better return on investment (ROI). A return of around 4:1 as compared to manual regression is considered a good ROI. Consider changes or enhancements in the requirements/user stories corresponding to the identified automation suite test cases, while deciding for automation, in the upcoming releases. Major changes and enhancements in future releases will greatly increase the maintenance cost and hence reduce the ROI, which may not make automation a viable option.
Timeline | Conduct up-front planning and preparation to initiate testing on time and stay on schedule. Evaluate test estimations separately for script creation and execution process. Consider script maintenance as separate test phase in the cycle.
Roles & Responsibilities | Check for resource availability with appropriate skill sets before planning to go for automation.
Tools | Preferably consider a test automation tool, with existing licenses with the client or firm and with existing automation skills within the firm. When selecting an open source automation tool, assess its compatibility with the application software/platform. Select a tool that can identify and record actions on all the UI controls, objects, etc. on the application.

## Slide 30: Key Design Considerations – Framework and Script
FRAMEWORK
While defining the Test Automation Framework consider the following: Simplicity of application Easily scalable and maintainable Reusability of test scenarios or part of scenarios Expertise in the test automation tool Use of test data in test script execution Knowledge of programming language supported by tool Allocated time for test automation When time is limited, functionality is simple with minimum reusability or the test analysts are not experienced in automation tool, use Modular/Linear Framework. This is the simplest form of test automation framework in which scripts can be recorded with minimum modification. When a same test case runs with multiple data set or variations, data-driven framework can be defined. When amount of reusability is more and sufficient time is allocated for automation, keyword-driven framework can be used. While Hybrid Framework is mixture of all these types and can be defined if there is data-driven scenario with high-level of reusability, expertise in tools and sufficient time should be allocated for automation. Include a failure scenario, to demonstrate the capability of framework to manage exception and report failure to defect management system along with the test reports which can capture screenshots of any failed steps.
SCRIPT
Create an automation script for each test case and not one script for multiple test cases. Remember to set up version control mechanism for scripts, library files, and test data. Use headers and comments To write well documented and easy to understand test automation script. Use standard naming conventions and folders for creating and storing test automation scripts. Use datatype as prefix around parameters, for example : intRowcount, sName. Check Automation Scripting Standard and Guidelines for more information on scripting standards.

## Slide 31: How To Manage Test Environments

## Slide 32: How to Manage Test Environments
Test Environment
Test Environment with latest code base, configuration, interfaces and converted data
Project Documents
Test Strategy
Test Approach
Environment Strategy
Roles
Test Lead (Primary)
Environment Lead (Primary)
Test Champions
Agile Team Leads
Project Manager
Finalize environment approach
Review the Test Approach to determine the final number of environments required to support required cycles of testing as well as their usage. For example, document if the environment will be shared between testing groups
Determine sequence of activities
Review the Deployment Plan to identify the steps required to setup the Test Environment. These include, migrate/transport the configuration/build, perform manual configurations and data conversion/mock cutover
Perform deployment activities
Perform deployment activities i.e. deployment of latest solution including build, configurations, data conversions etc.
Setup interfaces
  Set up interfaces to all third-party systems which are available for testing or use virtual services or stubs
Set up user security
Set up the appropriate security roles for users in the Test Environment
Load any additional master and transactional data
Review the Test Data needs, and load the required master and transactional data into the prepared Test Environment. Ensure that the loaded data does not have any client confidential information
Confirm Test Environment readiness
Confirm that the Test Environment is ready by validating that the deployment and data load is successful
INPUTS
STEPS
OUTPUT

## Slide 33: Key Considerations for managing test environments
Collaborate with the environment/infrastructure team to identify environment requirements for each test type including the infrastructure, interfacing requirements. Work with environment team to validate environment availability for each of the test cycle and if 2 testing environments are required to facilitate mock cutover before each integration test cycle or support multiple test type such as integration and performance execution at the same time. The QA environments should closely match the production environment. It is essential to keep the configuration of each test environment exactly the same to avoid any performance impacts due to environmental variations. Smoke/Sanity testing should be done after each test environment setup in order to validate the environment readiness. Environment team must closely work with agile teams during sanity testing to quickly resolve deployment issues. Any deployment on the test environment during ongoing test cycle should be considered as emergency and must be approved by test lead. Regression test is executed on the same environment where pre integration and integration testing is executed. For parallel testing, legacy test environment can be a copy of legacy prod environment. For user security, verify that users have access only to the limited amount of confidential information required to conduct the test. Run full conversions as defined within the Deployment Plan. If the data volume is too high, a subset of data may be selected for populating into the environment. Confirm that additional configuration and development cannot be performed in the Test Environment.

## Slide 34: How To Manage Test Data

## Slide 35: How to manage Test Data
Test Data
Test Cases – with test data
Automation/Performance Test Scripts – with test data
Key Inputs
Test Tool Knowledge
Project Documents
Test Strategy
Test Approach
Test Cases and Scenarios
Automation/Performance Test Scripts
Roles
Test Data lead(Primary)
Data Conversion Lead (Primary)
Test Champions
Testers
Test Lead
Agile Team Leads
Project Manager
Environment Lead
Review test data requirements
Review the test approach for the test type to understand specific test data requirements
Analyze extracted data
Analyze the data that will be extracted from the legacy systems and converted during mock cutover
Extract and Load data
Extract data from the legacy systems and load into the test environment
Perform Data Testing
Test if the legacy data is loaded correctly and working as expected with business transactions
Review test cases
Review the test cases to determine the type of data(configuration, master, transaction) required for each situation
Update the test cases
Update the test cases with the test data required to execute the test
INPUTS
STEPS
OUTPUT

## Slide 36: Key considerations for managing Test Data
Identify data requirements i.e. dummy or converted for each test type by collaborating with agile and data conversion team. Decide preparation technique for dummy data of each object, i.e. manual or automated using automation scripts. Identify requirement of any tool or accelerator for generating and managing test data during test. Client data must be handled carefully, taking into account appropriate security and data privacy practices. This is especially true as integration test data is converted production data and security is not fully implemented during integration test. Any converted, manufactured, or staged data should be scrubbed of client confidential information. User credentials data must be handled carefully, taking into account appropriate security and data privacy practices. It is important to determine if the same data extract will be used for all cycles or if different extracts will occur for each test cycle. Extracted data often has date constraints, especially transactional data. This affects processes such as aging reports or open balances such that the dates may need to be manually changed after a conversion to create the appropriate test situation. Interfaced data, especially from external sources, needs to be planned well in advance. Often third parties do not have a test system to generate the data so production data will need to be interfaced and this must correspond to the converted data. However, service virtualization can be used in such cases to virtualize unavailable interfaces to continue end to end testing. A backup of the master data should be created for reuse in every cycle. The backup data is restored whenever the test environment is ready for a new cycle of testing. Ensure that test data structure matches the data structure in the production environment. Try to utilize production like data as early on as possible in the testing lifecycle as defects may go unnoticed in case dummy data is used. Also it is imperative to define your data sampling strategy i.e. how much and different variation of data will be used during test as performance testing may require large volume of test data.

## Slide 37: How To Plan and Schedule Tests

## Slide 38: How to Plan and Schedule Tests
Test Scenarios
Performance Test Scenarios
Test Execution Plan
Key Inputs
Test Tool Knowledge
Project Documents
Test Strategy
Test Approach
Test Cases and Scenarios
Automation/Performance Test Scripts
Roles
Test Champions (Primary)
Test Lead (Primary)
Agile Team Leads
Project Manager
Environment Lead
Data Conversion Lead
Determine Schedule
Review the project’s Work Plan to determine when to make the data and environment available, and execute test cycles. This will depend on the prerequisites such as scope, availability of environment and resources
Estimate time and resources required for each test cycle
Review the test approach to determine how much time and resources will be required to prepare test environment and data and execute each test cycle
Create Test Scenarios
Create a test scenario and add associated test cases to it, create performance test scenarios by adding performance test scripts, user load, network conditions etc.
Sequence Test Cases/Scripts
Determine any dependencies among the test cases/scripts added to the test scenario and create a logical sequence of test cases/scripts
Assign testers
For each test case/scenario within the current test cycle, assign responsible tester(s) for
test execution
Schedule Tests
Assign planned execution date for each test case added to a test scenario as per any dependency between test cases and availability of the testers
Generate Test Execution Plan
Generate and publish the final test execution plan
INPUTS
STEPS
OUTPUT

## Slide 39: Key Considerations for planning and scheduling tests
During Sprints, completing unit tests for each user story should be part of Definition of Done. Try not to schedule test cases in the last week of a test cycle. Plan on using this week for completing defect fixes. Some time should be allotted for each day to review and fix defects. A daily meeting should be conducted to plan and review each day’s work. As test cases can involve multiple teams and resources, hand-over processes should be established properly. The test plan should allow time for retesting test cases that fail and need to be retested. The test plan should take into account any dependencies between test cases, and dependencies on data, environment and other factors. The plan should include adequate time to establish and train the team on any tools required to execute and monitor testing. Any constraint due to availability of any interface, coordination required with third party should be factored in. If regression is required for some test cases then set aside some time for that. The Performance and Stress Test Plan should include contingencies for ongoing performance-tuning in order to meet the service level agreements defined in the performance and stress test requirements. On large projects, Microsoft Project may be used for scheduling purposes. Payroll legacy resources who are involved in running legacy payrolls will not be able to assist with the parallel test during the days and weeks when the legacy payroll processes. Be sure to capture these days in the Parallel Test Plan. Pay special attention to scheduling the training requirements of the user-acceptance test participants. Many of the participants may have received only introductory training in the new system before their participation in the user-acceptance test. They will need additional training before they are able to be effective members of the user-acceptance test team.

## Slide 40: How To Conduct Defect Triage Meeting

## Slide 41: How to Conduct the Defect Triage Meeting
Share the critical defects list after the meeting with the participants
Highlight in the follow up e-mail about defects that require urgent actions
Facilitate discussions or notify concerned persons to discuss the defects as identified in the meeting
Setup the meetings for defect triage with below as an agenda
  Review of critical defects for assignments, finding out work arounds, mitigation
  Dispositioning of defects as required
  Follow-up on critical defects under resolution
Ensure meeting invite is sent to all the key stakeholders such as test leads, testers, development leads, functional leads
Gather the metrics required for triaging such as #open defects, prepare a list of open critical defects in excel or directly use the defect management tool
If possible share the list of open defects with the meeting participants right before the meeting
Share the list of open defects (in excel sheet or in tool)
Review the defects one by one
Reprioritize the defects as discussed in the meeting
In case of no discussions required on any defect, assign it right away to the agile team with the expected resolution date as agreed upon with the agile team
For defects requiring more details, change the status to Stalled and assign it back to the tester to provide additional required information
Take inputs from agile team as required, about any defect that deviates from the requirements/user stories, to check if it should be rejected, or requires a change request
Identify any work around or mitigation for a critical defect so that test execution can progress while the defect is being fixed
Disposition any defect by severity, priority as required after discussing with the participants
Clearly state the expectations to all the participants about early resolution of defects
Enquire about any defect that is not meeting or may miss the SLA
Identify any offline discussion required for any defect
BEFORE MEETING
DURING MEETING
AFTER MEETING

## Slide 42: Key Considerations for conducting the defect triage meeting
Keep a meeting room booked well in advance for the triage meeting for the entire duration of test cycle. For the triage meeting, prioritize triaging of critical defects first, and then move on to less critical defects if time permits. As some defects may require inputs from specific developer, functional consultants etc., put the responsibility on dev, functional leads etc. to review such defects before the meeting and bring in their required team members to the meeting to discuss and put some decision about such defects. Participation from all the teams makes defect triage very efficient, therefore make it clear to all the different teams to have their representation in the meeting. Reprioritize the defects as required based upon its necessity for resolution, impact on the testing, business need, technical complexity to fix etc. In the meeting take inputs from testing team about the number of test cases blocked by critical defects, and call this out to enforce the need for quicker resolution to stay on track. If required increase the time duration, frequency of triage meeting to cover the required defects. Conduct offline meetings dedicated to certain defects which require detail discussions, participation of specific stakeholders who are usually not part of triage meetings, and for defects which are platform specific, Client facing etc. and require participation from their SMEs. Any critical defect which is impacting the testing or is a risk for the business should be highlighted loud and clear in the meeting. In case of no effective resolution for such defect, raise it to the PMO/Project leadership. Consider performing root cause analysis/defect prevention when defects increases to a huge number, certain functional areas seems to be defect prone, or defects are of repetitive in nature etc.

## Slide 43
DTTL Testing Community of Practice
dttltestingcop@deloitte.com